|  | What did i do? | Stage (u) | BP (u) |
| --- | --- | --- | --- |
| Week 1 |  | u | u |
| Monday | Internship: Introductions and explanation about the workings of the lab. Bachelor: R=Reading a paper about a similar project. Doing component research. Making a document with all the requirements. | 5 | 3 |
| Tuesday | Bachelor: Component research. Reading paper for possible techniques to use. And writing out all systems in a document. | 0 | 10 |
| Wednesday | Internship: Send out some emails and read documents on blackboard. Bachelor: Started a rough 3D outline of all the components used. This included creating 3D models for all chosen components. | 2 | 7 |
| Thursday | Bachelor: Continuation of the 3d design. I filled out some documents. I went home early because I felt sick. | 1 | 2 |
| Friday | Sick | 0 | 0 |
| Reflection | Mostly research, 3D designs and filling out documents. Because the project has yet to be discussed in the plannings meeting. Nothing is concrete yet. Which means I had to prepare for all possibilities. This means making multiple versions of the same project. This isn’t ideal and wastes time and could have been avoided by having clearer project requirements. But it is the first week, some chaos and inefficiencies are expected. - What choices were made? And why did you make them? The choice was made to make multiple different designs of the car, using different components, also a starting base of RC cars was selected. - Where there tasks that were connected to one another? All tasks were mostly research and defining requirements. |  |  |

|  | What did I do? | Stage (h) | BP (h) |
| --- | --- | --- | --- |
| Week 2 |  | h | h |
| Monday 16/2 | Started by filling out documents like the application note. Then I made some changes to my components choices which required changes in both the 3d design and documents. Then I filled out more documents and prepared the meeting on Tuesday. | 6 | 2 |
| Tuesday 17/2 | Prepared for the meeting with the PXL coach more. Then we had the meeting. After the meeting I changed some documents to more accurately reflect the information gathered during the meeting. Then I did some more research on components and methods. | 6 | 2 |
| Wednesday 18/2 | Had the meeting with Koen. Then arranged some things with DAS and Finnish immigration services. Made a planning and continued the research of components and methods | 4 | 4 |
| Thursday 19/2 | Worked on the presentation for the “terugkomdag” on Monday. Then I did more research about components. Left early to arrange things with DAS. | 3 | 5 |
| Friday 20/2 | Went to Finnish immigration service to arrange the personal identification number. Then I got more information on the project, I then adjusted documents and components to accurately reflect these changes. Then follow a lecture on self-driving cars. This lecture was useful since I must create a miniature platform to test this software. After the lecture I continued with the updated 3D design and adjusted some documents with information l earned during the lecture. | 5 | 3 |
| Reflection | This week was a lot more structured, with more meetings and clearer information. A lot of choices made in the previous week were changed due to the new information. This is about things like the miniature environment changing from a street to a bus depot, the car changing to a bus. The scale stays the same but tweaks to the original design had to be made. Tasks were much more connected. For example, the lecture seamlessly connected to all my research. This information then also affected my 3D design. So, most tasks are connected, and changes do ripple through all of them. So I cannot just do 1 task after the other, it’s a constant back and forth. Also, now it finally feels like the project has started, unlike the first week which was very chaotic. |  |  |

|  | What did I do? | Stage (h) | BP (h) |
| --- | --- | --- | --- |
| Week 3 |  | h | h |
| Monday 23/2 | Started a new 3D design for the bus. Prepared presentation for the “terugkomdag”. Had the meeting. Then continued more with 3D design of the bus. | 2 | 6 |
| Tuesday 24/2 | More 3D design of the bus. Then had a lecture about safety issues in LLMs. | 7 | 0 |
| Wednesday 25/2 | Created a BOM with al components. Started design on a PCB for my motor controller. Had a meeting with Tommi and Tuomas to discuss the status of the project. This meeting resulted in clearing up vague requirements. After the meeting continued PCB design. | 1 | 7 |
| Thursday 26/2 | Send documents and images of the bus design to Tuomas. Continued PCB design and PCB bracket for 3D printing. | 3 | 4 |
| Friday 27/2 | Internship: Finished up 3D design. Bachelor Finished up PCB design. Rechecked all components. Double checked everything. | 3 | 3 |
| Saturday 28/2 | Internship: Started 3D printing. Finished half the chassis, including steering mechanism. Did have to make some design changed to ease 3D printing and assembly | 4 | 0 |
| Reflection | This week focused on the mechanical design. The design was locked in and 3D printing has begun. Components selection is also almost ready. A modular base design allows for components to be changed at any time. The tasks this week focused more on the mechanical design and locking in component choices. |  |  |

|  | What did I do? | Stage (h) | BP (h) |
| --- | --- | --- | --- |
| Week 4 |  | h | h |
| Monday 2/3 | 3D design & printing. Tested individual functionality of the steering system with a Arduino. | 4 | 0 |
| Tuesday 3/3 | Designed a baseplate for the bus. The purpose of this is to act as connector for all 3d printed parts, and to add stability. Laser cut the baseplate for the bus. | 3 | 0 |
| Wednesday 4/3 | Vacation | 0 | 0 |
| Thursday 5/3 | 3D design & printing | 3 | 0 |
| Friday 6/3 | Vacation | 0 | 0 |
| Reflection | I officially had a week vacation but I did manage to do a little bit of work like testing and designing some part for the base frame. - What choices were made? And why did you make them? I made choice mostly about hardware, like how to design the 3d printed parts or the thickness and material of the base plate - Where there tasks that were connected to one another? All tasks were related to hardware. |  |  |

|  | What did I do? | Stage (h) | BP (h) |
| --- | --- | --- | --- |
| Week 5 |  | h | h |
| Monday 9/3 | Internship: Worked on application note. Bachelor Started assembly of the 3D printed parts and the electronics. Tested working with am Ardiuno to verify mechanical functions. | 2 | 7 |
| Tuesday 10/3 | Bachelor: Debugged hardware, this includes fixing errors like: misaligned holes, not enough tolerance, mechanical issues. Also soldered wires to motors, attached the correct motor controller. | 0 | 8 |
| Wednesday 11/3 | Bachelor: Worked on the PCB design. Tested out both drive and steering systems, which resulted in a first successful drive. | 0 | 8 |
| Thursday 12/3 | Internship: Updated logbook with information about the last 2 weeks. Bachelor: Completed parts list and PCB. Added proper 3D printed mounts for new components. | 2 | 7 |
| Friday 13/3 | Bachelor: Added power supply distribution and DC-DC converter to PCB. Debugged hardware and software. Designed a mount for the battery, to clean up the mechanical mess at the moment. | 0 | 9 |
| Reflection | - What choices were made? And why did you make them? The choices I made were mostly hardware design choices, which were all focussed on the simplest and fastest solution, focused more on short term working than long term durability. - Where there tasks that were connected to one another? Almost all tasks were hardware related to the base frame, so they were all linked. |  |  |

|  | What did I do? | Stage (h) | BP (h) |
| --- | --- | --- | --- |
| Week 6 |  | h | h |
| Monday 16/3 | Internship: Gave an explanation about the project to visitors. Updated logbook of last week. Bachelor: Finalized parts list for ordering. Finished the 3D design of the outer shell of the bus. | 5 | 4 |
| Tuesday 17/3 | Internship: Updated document and sent emails regarding status of PCB and components ordering Bachelor: I found a problem with the electrical design. Fixed it by redesigning the PCB and adding battery voltage measurement functionality. And updated components list. Added Radio controller to ESP32. Added in software so it can be controlled with and RC ca controller. | 3 | 6 |
| Wednesday 18/3 | Internship: Visitors came again, so I again explained my project. Bachelor: Updated the frame with a camera mount and raspberry pi mount, which required a bit of a redesign of the existing design. | 2 | 7 |
| Thursday 19/3 | Bachelor: Added the Raspberrypi to the working frame with a camera, so for testing purposes all the functionality now is a server which streams the camera output. | 0 | 9 |
| Friday 20/3 | Intership: Noticed current steering design has poor performance and loses alignment. Redesigned the steering mechanism to increase performance. Bachelor: More research on software side. | 6 | 2 |
| Reflection | - What choices were made? And why did you make them? I decided to change the PCB instead of adding more components, so this simplifies the whole design even more. I also decided to change the steering mechanism because the performance was to bad. - Where there tasks that were connected to one another? Adding the Raspberrypi and changing the PCB were linked because the connection to the raspberry pi changed because of power issues. |  |  |

|  | What did I do? | Stage (h) | BP (h) |
| --- | --- | --- | --- |
| Week 7 |  | h | h |
| Monday 23/3 | Internship: Worked on presentation and fill in document for the functioneeringsgesprek. Send out email to arrange a date and time for this meeting. Had a short meeting with Stijn about the progress. Updated Logbook to be more descriptive. Bachelor: Researching vision models for my application that are suited for a raspberrypi. | 7 | 2 |
| Tuesday 24/3 | Internship: Worked on refining and updating logbook. Bachelor: Research about object detection and avoidance using a camera and ai model. Decided to switch battery from 2S to 3S to increase motor power and make powering the Raspberry pi easier. Updated components list. | 3 | 4 |
| Wednesday 25/3 | Internship: Helped a colleague with a design for a mount for a camera on a drone. Bachelor: Set up a proper GitHub repository with a set structure. Started with more documentation. | 2 | 6 |
| Thursday 26/3 | Bachelor: Reinstalled everything on a bigger SD card for the raspberrypi. Setup up YOLO object detection with the camera on the raspberrypi | 0 | 8 |
| Friday 27/3 | Bachelor: Continued with the software, testing out different models and programs for object detection/avoidance. | 0 | 8 |
| Reflection | - What choices were made? And why did you make them? The decision to change the battery from a 2S Mimh battery to a 3S battery, because of increased power and higher voltage resulting in a more stable rapsberrypi power supply and more powerful motors. With the downside of being slightly less safe. - Where there tasks that were connected to one another? Most of the tasks revolved around setting up de software and testing out vision models. |  |  |

|  | What did I do? | Stage (h) | BP (h) |
| --- | --- | --- | --- |
| Week 8 |  | h | h |
| Monday 30/3 | Internship: Fixed driving frame mechanical issue Bachelor: Started on the firmware for driving frame part of the bus. | 4 | 4 |
| Tuesday 31/3 | Internship: Designed 3D cases for UWB communication modules. Bachelor: Some components arrived. Setup the UWB communication system and connected it to raspberrypi. | 4 | 4 |
| Wednesday 1/4 | Bachelor: Set up CD pipeline. Added scripts for auto installing and updating code on the raspberrypi. Added a visualization page for all sensors and debug page to a webserver. | 0 | 8 |
| Thursday 2/4 | Stage: Functioneerings meeting Bachelor: Preparation functioneeringsmeeting. Started on: Test plan, reflection of functioneerings meeting, AN changes. | 3 | 5 |
| Friday 3/4 | Holiday | 0 | 0 |
| Reflection | - What choices were made? And why did you make them? I decided to set up a CD pipeline to simplify the development of the software on the raspberrypi. The CI part has yet to be set up. - Where there tasks that were connected to one another? Since most of the components arrived this week, it was mostly focussed on integrating the components that arrived, both mechanically, electrically and software. |  |  |

|  | What did I do? | Stage (h) | BP (h) |
| --- | --- | --- | --- |
| Week 9 |  | h | h |
| Monday 6/4 | Stage: Continued on the shell design for the bus. Bachelor: Continued on the documents for the test plan and reflection. | 5 | 4 |
| Tuesday 7/4 | Stage: Printed larger parts for the support of the shell for the bus. Bachelor: Soldered and assembled the PCB. Tested the PCB and fixed some problems. | 3 | 6 |
| Wednesday 8/4 | Stage: Worked on logbook. Made planning for upcoming weeks. Bachelor: Researched missing components. | 6 | 2 |
| Thursday 9/4 | Vacation | 0 | 0 |
| Friday 10/4 | Vacation | 0 | 0 |
| Reflection | - What choices were made? And why did you make them? This week was more focussed on planning and seeing how far I stand and can go. No major choices were made, expect for making the planning. - Where there tasks that were connected to one another? The tasks were mostly small necessary ones, that aren’t directly connected but had to be done. |  |  |

|  | What did I do? | Stage (h) | BP (h) |
| --- | --- | --- | --- |
| Week 10 |  | h | h |
| Monday 13/4 | Vacation | 0 | 0 |
| Tuesday 14/4 | Vacation | 0 | 0 |
| Wednesday 15/4 | Stage: Finished reflection of functioneringsgesprek. Finished first version of test plan and asked for feedback. Updated logbook Bachelor: Started setting up demo. Connected battery to everything and tested working. Broke ESP32. | 2 | 7 |
| Thursday 16/4 | Stage: 3D printed more aesthetic parts, parts for the shell. Helped test out drone with Samy. Bachelor: Fixed broken ESP32 temporarily with Arduino. Ordered new ESP32 board. Prepared bus for demo + setup a small demo. | 3 | 6 |
| Friday 17/4 | Stage: Given demo of project. Helped test out drone with Samy. Bachelor: Researched and planned ROS architecture. | 2 | 7 |
| Saturday 18/4 | Stage: Worked on application note. Bachelor: Researched ROS2 and started testing. | 5 | 4 |
| Reflection | - What choices were made? And why did you make them? This week only 1 bug choice was made, and that was the decision to switch to ROS, because I am already working in an architecture like ROS, so switching to ROS would just be an improvement in every possible way. - Where there tasks that were connected to one another? The tasks weren’t related much, except for that the pressure was on the one demo, so most tasks were a little bit connected to that. |  |  |

|  | What did I do? | Stage (h) | BP (h) |
| --- | --- | --- | --- |
| Week 11 |  | h | h |
| Monday 20/4 | Stage: Continued writing in application note. Updated Logbook. Bachelor: Made schematics and electrical diagrams. Assembled connector to connect raspberry pi to main battery. Printed better mount for raspberry pi. | 3 | 7 |
| Tuesday 21/4 | Stage: Continued writing the application note. Updated Logbook Bachelor: Connector arrived that meant I could connect everything directly to the battery. Tested the setup with only 1 battery as power source | 3 | 6 |
| Wednesday 22/4 | Stage: Continued writing the application note. Bachelor: More physical testing and driving. Started implementation of ROS2. | 3 | 6 |
| Thursday 23/4 | Bachelor: Continued implementation and research for ROS2 | 0 | 9 |
| Friday 24/4 | Did not work | 0 | 0 |
| Sunday 26/4 | Stage: Continued on application Note | 8 | 0 |
| Reflection | - What choices were made? And why did you make them? No major decision were made, mostly following the plan made and finishing many smaller tasks. - Where there tasks that were connected to one another? Again, a lot of research and experimentation because of the previous choice to switch to ROS2. But also hardware progress because some more components arrived. |  |  |

|  | What did I do? | Stage (h) | BP (h) |
| --- | --- | --- | --- |
| Week 12 |  | h | h |
| Monday 27/4 | Stage: Finished application note fase 3. Continued writing test plan. Updated Logbook. Bachelor: Researched and setup ROS2. Changed OS of the PI from raspberrypi os to ubuntu for ease of development. | 3 | 7 |
| Tuesday 28/4 | Stage: Updated Log book. Bachelor: Followed ROS2 tutorials. ROS2 works for IMU & UWB sensors. | 1 | 9 |
| Wednesday 29/4 | Bachelor: Camera + object detection working in ROS2. Esp32 communication with ros2. Everything is controllable with web a interface. | 0 | 10 |
| Thursday 30/4 | Bachelor: Trying to get Nav2 working in ros2 for path planning. | 0 | 8 |
| Friday 1/5 | Wappu | 0 | 0 |
| Saturday 2/5 | Stage: Updated logbook Bachelor: Trying to get Nav2 working in ros2 for path planning | 1 | 9 |
| Reflection | - What choices were made? And why did you make them? Decided to use Hybrid A* as navigation and path planning system using the Nav2 package for ROS2. - Where there tasks that were connected to one another? Almost all tasks were software or ROS related since hardware is at functional level. |  |  |

|  | What did I do? | Stage (h) | BP (h) |
| --- | --- | --- | --- |
| Week 13 |  | h | h |
| Monday 4/5 | Stage: Bachelor: Got Nav2 path planning working + visible on hmi. | 0 | 10 |
| Tuesday 5/5 | Stage: Updated log book. Worked on application note fase 4. Bachelor: | 10 | 0 |
| Wednesday 6/5 | Bachelor: Tested autonomous driving, found a few problems, tried fixing them. | 0 | 10 |
| Thursday 7/5 | Stage: Worked on application note and updated logbook. | 10 | 0 |
| Friday 8/5 | Did not work | 0 | 0 |
| Sunday 10/5 | Stage: Continued on application note. Worked on the aesthetic shell of the bus. Bachelor: Started writing documentation. | 5 | 3 |
| Reflection | - What choices were made? And why did you make them? The final requirements for the project have been set, it has been determined that if I finish the navigation and the shell that it is considered good enough. - Where there tasks that were connected to one another? Most tasks are cleanup of things I put of to the side. So they are a bit all over the place |  |  |

|  | What did I do? | Stage (h) | BP (h) |
| --- | --- | --- | --- |
| Week 14 |  | h | h |
| Monday 11/5 | Stage: Worked on application note | 10 | 0 |
| Tuesday 12/5 | Stage: Worked on application note | 6 | 0 |
| Wednesday 13/5 | Stage: Worked on presentation | 8 | 0 |
| Thursday 14/5 | Stage: Started creating demo video | 8 | 0 |
| Friday 15/5 | Stage: Tried fixing odometry problem | 0 | 8 |
| Reflection | - What choices were made? And why did you make them? Mostly worked on application note and presentation and finished up small tasks. - Where there tasks that were connected to one another? All task are related to finishing up the project |  |  |

|  | What did I do? | Stage (h) | BP (h) |
| --- | --- | --- | --- |
| Week 14 |  | h | h |
| Monday 18/5 | Stage: Worked on application note | 6 | 0 |
| Tuesday 19/5 | Stage: Worked on Demo video | 6 | 0 |
| Wednesday 20/5 | Internship: Worked on documentation | 0 | 6 |
| Thursday 21/5 | Internship: Worked on documentation | 0 | 6 |
| Sunday 24/5 | Stage: Worked on presentation | 4 | 0 |
| Reflection | - What choices were made? And why did you make them? Mostly worked on application note and presentation and finished up small tasks. - Where there tasks that were connected to one another? All task are related to finishing up the project and documentation. |  |  |